## Slide 1: Mod 7 Agile Presentation

## Slide 2: Scrum Master
The facilitator of the Scrum process.
This entails sprint planning which keeps the process organized.
Leading the daily Scrum meetings.
The Scrum Master is the team leader as the name implies. They are not a manager, but the lead which the other team members follow and are given basic guidance by for the Scrum process.

## Slide 3: Product Owner
Is the liaison between the client and Scrum team ensuring that development is clearly understood.
Develop the user stories for the Scrum team.
Product backlog refinement.
Ensures communication between the expectations of the user stories and development.
The Product Owner is the middle-man between the client and Scrum team. They are the device of communication which keeps the project moving in the desired direction.

## Slide 4: Developers and Testers
Developers are the team members that develop the product.
Testers are the team member which run test cases on the product.
These two roles must communicate with each other to achieve the closes result to the user story, to provide the best user experience possible. The Developer must communicate concise test cases to the Tester, and the tester must know to ask for any additional information they need to ensure the test case is a good one. "What color should the button be when I hover with the cursor" would be an example of an additional detail the Tester may ask the Developer.

## Slide 5: The Agile Lifecycle Phases
Concept: Creating the objective of the project
Inception: Creating the framework for the project, such as developing the team and product backlog.
Iteration: Developing function pieces of the project through small cycles. These are the sprints and their results.
Release: Release the product to users and ensure it meets required quality standards.
Production: Monitor the live environment ensuring it performs as desired.
Review: Reflect on Iteration and review outcomes so far to seek improvement. Sprint reviews.
These are the steps of the Agile process which lays out the Agile lifecycle. Repeat Iteration over and over until there is a product then move to Production and Review which will refer you back to Iteration for improvements.

## Slide 6: The Waterfall Approach
Rigid structure.
Sequential approach.
Clear direction and objectives.
Documentation driven.
Late testing.
The waterfall approach is the straightforward approach to development. It is straight forward and has the advantage of being highly documentation driven. It is also clear at what point in development you are at any given time due to its rigidity. Due to its rigid nature, it is hard to backtrack or redevelop earlier parts of an application with the process, since each milestone is built upon the last. Testing isn't done until late in the development cycle, so it is also less forgiving in regards to mistakes being made during early development.

## Slide 7: Waterfall VS Agile
Waterfall is a linear development method with clearly defined goals.
Agile is a flexible development method with flexible goals.
Agile is better suited to larger projects or concepts with changing requirements or experimental applications. Since its methodology is forgiving given its ability to test early, you are able to iron out bugs and compatibility at every stage of development. The fexability can work against it though. The ability to change on a dime also means unnecessary changes can be made or the inability to commit to something can cause the team to get stuck in development hell.
The Waterfall method is linear and has clear milestones. It is better suited for simpler projects or projects which have been done before. An example of this would be creating a copy of another project for the use of the team, such as a development tool. Since everything with the tool is clearly defined, and it does not need to be changed, the Waterfall method could be the best option since you only need to follow a clear and straight path to your goals.
If the project has any possibility of changing or is large in scale the Agile method is likely the better choice, otherwise the Waterfall method could be considered since it is simple.

## Slide 8: Sources
Relevant Software. (2023, June 22). Agile software development lifecycle phases explained. Relevant Software. https://relevant.software/blog/agile-software-development-lifecycle-phases-explained/
Nieto-Rodriguez, A. (2023, October). It's time to end the battle between Waterfall and Agile. Harvard Business Review. https://hbr.org/2023/10/its-time-to-end-the-battle-between-waterfall-and-agile
Coursera. (2023, November 29). The 3 Scrum roles and responsibilities explained. Coursera. https://www.coursera.org/articles/scrum-roles-and-responsibilities?msockid=046a034535dc6a54193912f934b86b7c
Scrum Alliance. (2022, March 15). Scrum roles demystified. Scrum Alliance. Retrieved June 22, 2024, from https://resources.scrumalliance.org/Article/scrum-roles-demystified
BrowserStack. (2021, April 29). Agile software development life cycle: Phases explained. BrowserStack. https://www.browserstack.com/guide/agile-sdlc